# TEAM CHARTER

Discount Discovery App

## 1. TEAM PURPOSE

### Define the Objective

The primary objective of this team is to design, develop, and deliver a mobile application that solves the real-world problem of scattered retail discount information. The Discount Discovery App will aggregate real-time discounts and promotions from nearby retail stores (grocery, clothing, household items) into a single, user-friendly platform accessible to students, budget-conscious shoppers, and residents in Cape Town.

Key objectives include:

- Reduce customer shopping time by centralizing discount information

- Enable users to save money by providing instant access to nearby promotions

- Provide retail businesses with a marketing channel to reach more customers

- Deliver a minimum viable product (MVP) ready for beta testing within 6 weeks

- Ensure high user satisfaction through intuitive design and reliable functionality

### Vision Statement

To empower students and budget-conscious shoppers in Cape Town by creating a seamless, real-time platform that connects them with nearby retail discounts, enabling them to save time and money while supporting local businesses through increased foot traffic and customer engagement.

## 2. TEAM ROLES AND RESPONSIBILITIES

Team Members and Assigned Roles

| Team Member | Role | Key Responsibilities |
| --- | --- | --- |
| Hanyani Masinge (222693452) | Project Manager / Scrum Master | - Overall project coordination and schedule - Sprint planning and retrospectives - Risk management and issue resolution - Stakeholder communication - Team motivation and conflict resolution |
| Inga Mbobo (230711723) | UI/UX Designer & Editor | - Wireframes and mockup design - User interface development - Design system documentation - Usability testing coordination - Design-to-code handoff |
| Samkelo Mbekwana (221737006) | Backend Developer / Writer | - Backend API development - Database design & implementation - Server infrastructure setup - API documentation - Technical writing & guides |
| Sive Mdali (240510852) | Frontend Developer / Presenter | - Frontend development (React Native) - UI implementation & responsiveness - Client-side testing - Presentations & demos - Stakeholder engagement |
| Phumlani Mdlalo (241093813) | QA/Testing & Research Lead | - Quality assurance & testing - User research & analysis - Test case development - Bug tracking & reporting - Security testing |

## 3. TEAM VALUES AND PRINCIPLES

### Core Team Values

| COLLABORATION | We believe in the power of teamwork. Each team member's contributions are valued, and we actively seek input from all perspectives. Cross-functional collaboration drives innovation and better solutions. |
| --- | --- |
| TRANSPARENCY | Clear communication is essential. We share progress openly, discuss challenges honestly, and maintain transparency in all team interactions. Issues are surfaced early and addressed proactively. |
| QUALITY | We are committed to delivering high-quality code, design, and documentation. We follow best practices, conduct thorough testing, and maintain high standards throughout development. |
| RESPECT | We respect each other's expertise, time, and perspectives. Every team member is treated with dignity and their ideas are considered seriously. |
| CONTINUOUS IMPROVEMENT | We embrace learning and growth. Regular retrospectives help us identify areas for improvement, and we implement changes to work more effectively as a team. |

### Agile Principles We Adhere To

The Agile Manifesto and the following principles guide our team's work:

1. Individuals and Interactions Over Processes and Tools

We prioritize open communication and collaboration. While we use tools, our focus remains on building effective working relationships and maintaining constant dialogue with stakeholders.

2. Working Software Over Comprehensive Documentation

We deliver functional features regularly (sprint-based delivery). Documentation supports development but does not delay progress. We focus on buildable, testable code.

3. Customer Collaboration Over Contract Negotiation

Stakeholder feedback drives development. We conduct regular reviews and incorporate user feedback into each sprint cycle, ensuring the final product meets real user needs.

4. Responding to Change Over Following a Plan

While we plan sprints carefully, we remain flexible. We adapt to technical constraints, feedback, and changing requirements without abandoning our core objectives.

## 4. COMMUNICATION PLAN

### Communication Methods

| Channel | Purpose | Frequency |
| --- | --- | --- |
| Daily Standups | Quick sync on progress, blockers, and next steps | Daily at 10:00 AM (15 min) |
| Sprint Planning | Define sprint goals, prioritize backlog, assign tasks | Mondays, 2:00 PM (2 hours) |
| Sprint Review | Demo completed work, get stakeholder feedback | Friday, 1:00 PM (1.5 hours) |
| Retrospective | Reflect on sprint, identify improvements | Friday, 2:30 PM (1 hour) |
| Slack/WhatsApp | Quick questions, quick updates, ad-hoc discussions | As needed (real-time) |
| Email | Formal documentation, meeting notes, official updates | After each major milestone |
| GitHub/Issues | Code reviews, bug tracking, technical discussions | Continuous (throughout sprint) |

## 5. GOALS AND MILESTONES

### SMART Goals

Goal 1: Deliver a Functional MVP by June 15, 2026

- Specific: Complete React Native mobile app with map view, user authentication, and discount display • Measurable: All 15+ user stories completed and tested • Achievable: 6-week development sprint with clear task breakdown • Relevant: Directly addresses core business requirements • Time-bound: Delivery by June 15, 2026

Goal 2: Achieve 90% Code Coverage and Zero Critical Bugs

• Specific: Implement comprehensive unit and integration tests • Measurable: Track code coverage metrics and bug severity levels • Achievable: Enforce code review and QA testing in each sprint • Relevant: Ensures reliable, maintainable application • Time-bound: Ongoing throughout development, completion by June 1

Goal 3: Achieve 8/10 User Satisfaction Score in Beta Testing

• Specific: Conduct beta testing with 20+ users and collect feedback • Measurable: Administer satisfaction surveys with quantified ratings • Achievable: Incorporate user feedback from each test cycle • Relevant: Validates market need and product-market fit • Time-bound: Beta testing from June 16-30, 2026

Goal 4: Complete Full Project Documentation

• Specific: API docs, user guide, technical architecture, deployment guide • Measurable: All documentation reviewed and approved • Achievable: Documentation maintained throughout development • Relevant: Enables handoff and future maintenance • Time-bound: Completion by June 10, 2026

### Project Timeline and Milestones

| Timeline | Milestone | Deliverables |
| --- | --- | --- |
| Apr 30 - May 4 | Phase 0: Planning & Design | User personas, mockups, API specs, tech stack, documentation |
| May 6 - May 10 | Sprint 1: Foundation | React Native setup, navigation, auth screens, API client |
| May 13 - May 17 | Sprint 2: Core Features | Map view, store listing, discount cards, filtering |
| May 20 - May 24 | Sprint 3: Payment & Polish | Payment integration, user profile, notifications, bug fixes |
| May 27 - May 31 | Sprint 4: QA & Testing | Comprehensive testing, security review, performance optimization |
| Jun 1 - Jun 10 | Final Documentation | API docs, user guide, deployment guide, architecture docs |
| Jun 15 | MVP RELEASE | Production Release |
| Jun 16 - Jun 30 | Beta Testing | User feedback collection, bug fixes, performance tuning |

## TEAM COMMITMENT

By endorsing this Team Charter, each member commits to:

- Attend all scheduled meetings and be punctual

- Actively contribute to sprint planning and execution

- Communicate transparently about progress and blockers

- Support team members and maintain a collaborative spirit

- Uphold quality standards in all deliverables

- Respect the team's values and agreed-upon principles

- Participate constructively in retrospectives and feedback sessions

Charter Approved: May 4, 2026